CODE ARCHITECTURE & PROJECT PLAN

Application Structure, Conventions & Engineering Plan

Complete reference for the Ketsa Android codebase — architecture decisions, module structure, code patterns, testing strategy, and open engineering challenges

v1.0  —  March 2026

Confidential  —  Internal Use Only

# PROJECT OVERVIEW

Ketsa is a mobile privacy protection platform built on three pillars: (1) privacy hardening — audits and guides users through securing phone settings, (2) encounter protection — one-tap activation of audio/video recording, GPS pinning, and emergency contact notification during police stops or threatening situations, and (3) legal education — state-specific know-your-rights guides that update as case law evolves.

The project is Android-first, built with Kotlin and Jetpack Compose, targeting a freemium subscription model ($4.99–$6.99/month). The initial audience is activists, delivery/rideshare drivers, journalists, and privacy-conscious users, expanding to mass market.

This document covers the full code architecture, module structure, patterns, conventions, testing strategy, build plan, and open engineering challenges. It serves as the single source of truth for how the Ketsa codebase is structured and why.

# 1. TECHNOLOGY STACK

| Layer | Technology | Notes |
| --- | --- | --- |
| Language | Kotlin 2.x | Kotlin-first. No Java in new code. Coroutines for all async operations. |
| UI | Jetpack Compose + Material 3 | Declarative UI. No XML layouts. Custom Ketsa design system in :core:ui. |
| Architecture | MVVM + Clean Architecture | UI → ViewModel → UseCase → Repository → DataSource. Strict layer boundaries. |
| Dependency Injection | Hilt (Dagger) | Module-level @InstallIn scoping. ViewModelComponent for screen-scoped deps. |
| Async / Concurrency | Coroutines + Flow | StateFlow for UI state. SharedFlow for one-shot events. No LiveData in new code. |
| Database | Room | Type converters for complex types. Migrations tested. DAOs return Flow. |
| Preferences | DataStore (Proto) | Proto DataStore for structured settings. No SharedPreferences. |
| Network | Retrofit + OkHttp + Moshi | Moshi codegen (no reflection). OkHttp interceptors for auth + certificate pinning. |
| Background Work | WorkManager + Foreground Services | WorkManager for periodic drift checks. Foreground Service for encounter mode. |
| Testing | JUnit 5, MockK, Turbine, Maestro | MockK for mocks. Turbine for Flow testing. Maestro for E2E on physical devices. |
| CI/CD | GitHub Actions | Lint + test on every PR. Beta deploy on merge to main. Release via tag. |
| Cloud / Auth | Firebase (Storage, Auth, Analytics) | MVP choice for speed. Migrate to custom backend at scale. |
| Min SDK / Target | API 28 / API 35 | Android 9 Pie minimum (Lockdown Mode). Target Android 15 for Play Store compliance. |

## 1.1 Why Native Kotlin (Not Cross-Platform)

This decision is final and based on three factors:

- Deep OS integration: Foreground Services, Quick Settings Tiles, Device Admin API, Accessibility Service — all require first-class native access. Cross-platform bridges add friction to every one of these.

- Zero-lag encounter activation: Camera, audio, GPS, and SMS must all fire within 1–2 seconds. No bridge overhead tolerated.

- Future iOS via KMP: Kotlin Multiplatform allows sharing the domain layer with iOS while keeping native UI. The :core:domain module is designed KMP-compatible from day one.

# 2. PROJECT STRUCTURE

Multi-module Gradle project. Each module has a single responsibility. Dependencies flow downward only — feature modules depend on core modules, never on each other.

## 2.1 Directory Tree

Root Structure

ketsa-android/

├── app/                          # Application entry point

│   ├── src/main/

│   │   ├── KetsaApplication.kt      # Hilt @HiltAndroidApp

│   │   ├── MainActivity.kt           # Single-activity, hosts NavHost

│   │   ├── navigation/               # NavGraph definition

│   │   └── di/                       # App-level Hilt modules

│   └── build.gradle.kts

├── feature/

│   ├── privacy-audit/              # Privacy score + settings scanner

│   │   ├── ui/                       # Compose screens + ViewModels

│   │   ├── domain/                   # AuditUseCase, ScoreCalculator

│   │   └── data/                     # SettingsScanner, AuditRepository

│   ├── encounter/                  # Encounter Protection Mode

│   │   ├── ui/                       # Encounter screen + overlay

│   │   ├── service/                  # EncounterForegroundService

│   │   │   ├── AudioRecorder.kt

│   │   │   ├── VideoRecorder.kt

│   │   │   ├── LocationTracker.kt

│   │   │   └── EmergencyNotifier.kt

│   │   ├── tile/                     # Quick Settings TileService

│   │   └── domain/                   # StartEncounterUseCase, etc.

│   ├── legal/                      # Legal education engine

│   │   ├── ui/                       # Rights cards, guides, drills

│   │   └── data/                     # LegalContentRepository + sync

│   ├── vault/                      # App Lock (v1.1, deferred)

│   ├── onboarding/                 # First-run setup wizard

│   └── settings/                   # User settings + subscription

├── core/

│   ├── domain/                     # Pure Kotlin (KMP-ready)

│   │   ├── model/                    # Domain entities

│   │   ├── repository/               # Repository interfaces

│   │   └── usecase/                  # Shared use cases

│   ├── data/                       # Repository implementations

│   │   ├── local/                    # Room DB, DAOs, entities

│   │   ├── remote/                   # Retrofit API services

│   │   ├── datastore/                # Proto DataStore definitions

│   │   └── mapper/                   # Entity <-> Domain model mappers

│   ├── network/                    # OkHttp, cert pinning, interceptors

│   ├── ui/                         # Ketsa Design System

│   │   ├── theme/                    # KetsaTheme, colors, typography

│   │   ├── components/               # Shared composables

│   │   └── animation/                # Shared animations

│   └── common/                     # Extensions, utils, constants

├── buildSrc/                       # Gradle convention plugins

└── gradle/

└── libs.versions.toml          # Dependency version catalog

## 2.2 Module Dependency Rules

Dependencies are strictly one-directional. No circular dependencies. No feature-to-feature dependencies.

Dependency Flow

:app

└── depends on → all :feature:* modules

:feature:encounter

└── depends on → :core:domain, :core:data, :core:ui, :core:common

:feature:privacy-audit

└── depends on → :core:domain, :core:data, :core:ui, :core:common

:core:data

└── depends on → :core:domain, :core:network, :core:common

:core:domain

└── depends on → :core:common (ONLY)

:core:ui

└── depends on → :core:common (ONLY)

RULE: :core:domain has ZERO Android dependencies.

RULE: Feature modules NEVER depend on each other.

# 3. ARCHITECTURE PATTERNS

Every screen in Ketsa follows the same patterns. Consistency across the codebase is enforced in code review.

## 3.1 ViewModel Pattern

Every screen has one ViewModel exposing exactly two things: a UiState (data class via StateFlow) and an optional UiEvent (sealed class via SharedFlow for one-shot events like navigation or toasts). All user interactions are funneled through an Action sealed class.

Standard ViewModel Pattern

@HiltViewModel

class PrivacyAuditViewModel @Inject constructor(

private val runAudit: RunPrivacyAuditUseCase,

) : ViewModel() {

// Single source of truth for UI state

private val _state = MutableStateFlow(AuditUiState())

val state: StateFlow<AuditUiState> = _state.asStateFlow()

// One-shot events (navigation, snackbar, etc.)

private val _events = MutableSharedFlow<AuditUiEvent>()

val events: SharedFlow<AuditUiEvent> = _events.asSharedFlow()

// All user actions come through here

fun onAction(action: AuditAction) {

when (action) {

is AuditAction.RunAudit -> runAuditScan()

is AuditAction.DismissTip -> dismissTip(action.tipId)

}

}

private fun runAuditScan() {

viewModelScope.launch {

_state.update { it.copy(isLoading = true) }

runAudit().fold(

onSuccess = { result ->

_state.update { it.copy(

isLoading = false,

score = result.score,

findings = result.findings,

)}

},

onFailure = { error ->

_state.update { it.copy(isLoading = false) }

_events.emit(AuditUiEvent.ShowError(error.message))

}

)

}

}

}

data class AuditUiState(

val isLoading: Boolean = false,

val score: Int? = null,

val findings: List<AuditFinding> = emptyList(),

)

sealed class AuditUiEvent {

data class ShowError(val message: String?) : AuditUiEvent()

data object NavigateToSettings : AuditUiEvent()

}

sealed class AuditAction {

data object RunAudit : AuditAction()

data class DismissTip(val tipId: String) : AuditAction()

}

## 3.2 Use Case Pattern

Every business operation is a Use Case class. Single responsibility. Returns Result<T> for error handling. Injected via Hilt.

Standard Use Case

class RunPrivacyAuditUseCase @Inject constructor(

private val settingsScanner: SettingsScanner,

private val auditRepository: AuditRepository,

private val scoreCalculator: PrivacyScoreCalculator,

) {

suspend operator fun invoke(): Result<AuditResult> = runCatching {

val settings = settingsScanner.scanAll()

val score = scoreCalculator.calculate(settings)

val result = AuditResult(score = score, findings = settings)

auditRepository.saveAudit(result)

result

}

}

## 3.3 Repository Pattern

Interface in :core:domain (no Android deps). Implementation in :core:data. Repositories handle caching, offline-first logic, and data sync.

Repository Interface (:core:domain)

interface LegalContentRepository {

fun getContentForState(state: UsState): Flow<List<LegalContent>>

suspend fun syncContent(state: UsState): Result<Unit>

suspend fun getLastSyncTime(): Instant?

}

Repository Implementation (:core:data)

class LegalContentRepositoryImpl @Inject constructor(

private val localSource: LegalContentDao,

private val remoteSource: LegalApiService,

private val mapper: LegalContentMapper,

) : LegalContentRepository {

override fun getContentForState(state: UsState) =

localSource.getByState(state.code)

.map { entities -> entities.map(mapper::toDomain) }

override suspend fun syncContent(state: UsState) = runCatching {

val remote = remoteSource.getContent(state.code)

localSource.upsertAll(remote.map(mapper::toEntity))

}

}

# 4. ENCOUNTER SERVICE ARCHITECTURE

The Encounter Foreground Service is the most complex and safety-critical component in the app. It coordinates concurrent audio recording, video recording (optional), GPS tracking, and emergency notification. This section documents its design in detail.

## 4.1 EncounterForegroundService

Service Architecture

@AndroidEntryPoint

class EncounterForegroundService : Service() {

@Inject lateinit var audioRecorder: AudioRecorder

@Inject lateinit var videoRecorder: VideoRecorder

@Inject lateinit var locationTracker: LocationTracker

@Inject lateinit var emergencyNotifier: EmergencyNotifier

@Inject lateinit var encounterRepository: EncounterRepository

@Inject lateinit var encryptionManager: EncryptionManager

private val serviceScope = CoroutineScope(

SupervisorJob() + Dispatchers.Default

)

private val _serviceState = MutableStateFlow(EncounterState.IDLE)

val serviceState: StateFlow<EncounterState> = _serviceState

override fun onStartCommand(intent: Intent?, ...) {

when (intent?.action) {

ACTION_START -> startEncounter()

ACTION_STOP  -> stopEncounter()

}

return START_STICKY  // Restart if system kills service

}

private fun startEncounter() {

promoteToForeground()  // Notification + FG service types

serviceScope.launch {

val encounter = encounterRepository.create()

// All operations launch concurrently

launch { audioRecorder.start(encounter.audioPath) }

launch { videoRecorder.start(encounter.videoPath) }

launch { locationTracker.startTracking(encounter.id) }

launch { emergencyNotifier.notifyContacts(encounter) }

_serviceState.value = EncounterState.RECORDING

}

}

private fun stopEncounter() {

serviceScope.launch {

audioRecorder.stop()

videoRecorder.stop()

locationTracker.stopTracking()

encounterRepository.finalize(encryptionManager)

_serviceState.value = EncounterState.IDLE

stopForeground(STOP_FOREGROUND_REMOVE)

stopSelf()

}

}

override fun onDestroy() {

serviceScope.cancel()

super.onDestroy()

}

}

Design Decisions

- SupervisorJob: If video fails (camera in use), audio and GPS continue. Child coroutine failure does not cancel siblings.

- START_STICKY: System restarts service if killed. Must handle null intent on restart to recover state.

- Post-recording encryption: Files encrypted with AES-256-GCM after recording stops, not during. Streaming encryption adds latency and complexity. The unencrypted-at-rest window is short.

- State observation: UI and Quick Settings tile observe serviceState via bound service connection to reflect active/inactive state.

## 4.2 Quick Settings Tile

TileService

@AndroidEntryPoint

class KetsaTileService : TileService() {

override fun onClick() {

if (isEncounterActive()) {

stopEncounterService()

qsTile.state = Tile.STATE_INACTIVE

} else {

startEncounterService()

qsTile.state = Tile.STATE_ACTIVE

}

qsTile.updateTile()

}

override fun onStartListening() {

qsTile.state = if (isEncounterActive())

Tile.STATE_ACTIVE else Tile.STATE_INACTIVE

qsTile.label = if (isEncounterActive())

"Ketsa Active" else "Ketsa"

qsTile.updateTile()

}

}

# 5. CODE CONVENTIONS

## 5.1 Naming

| Type | Convention | Example |
| --- | --- | --- |
| Classes | PascalCase. Suffix with role. | RunPrivacyAuditUseCase, EncounterRepository |
| Interfaces | No "I" prefix. Impl suffix on implementation. | AuditRepository / AuditRepositoryImpl |
| Functions | camelCase. Verb-first. | startRecording(), calculateScore() |
| State classes | FeatureNameUiState | AuditUiState, EncounterUiState |
| Event classes | FeatureNameUiEvent | AuditUiEvent, EncounterUiEvent |
| Action classes | FeatureNameAction | AuditAction, EncounterAction |
| Composables | PascalCase. Noun for screens. | AuditDashboardScreen, EmberButton |
| Room entities | Suffix with Entity. | EncounterEntity, AuditEntity |
| DAOs | Suffix with Dao. | EncounterDao, LegalContentDao |
| Constants | SCREAMING_SNAKE_CASE in companion object. | MAX_RECORDING_DURATION_MS |
| Packages | lowercase, single word per level. | com.ketsa.feature.encounter.service |

## 5.2 Kotlin Style Rules

- data class for all state, event, and action types. Immutable state only.

- sealed class / sealed interface for type hierarchies.

- Result<T> for error handling. No throwing exceptions across layer boundaries.

- Extension functions for readability, kept in relevant files (no god-object Extensions.kt).

- Named arguments for functions with 3+ parameters.

- No wildcard imports. Explicit imports only.

- Max function length: 30 lines. Max file length: 300 lines.

- KDoc on all public classes and functions.

## 5.3 Compose Rules

- One top-level composable per file. File name matches composable name.

- Screen composables receive UiState as parameter and emit actions via lambda. No direct ViewModel reference inside composables.

- @Preview functions for multiple states: loading, empty, populated, error.

- No business logic in composables. All logic in ViewModel.

## 5.4 Git Workflow

| Branch | Purpose |
| --- | --- |
| main | Production-ready code. Protected. Requires approval before merge. Triggers release build. |
| develop | Integration branch. Feature branches merge here. Triggers beta build to internal testers. |
| feature/KET-{id}-{desc} | Feature work. Branch from develop. One feature per branch. PR back to develop. |
| fix/KET-{id}-{desc} | Bug fixes. Same flow as feature branches. |
| hotfix/KET-{id}-{desc} | Critical production fixes. Branch from main, PR to both main and develop. |

Commit message format:

Commit Convention

type(scope): description

feat(encounter): add GPS tracking to foreground service

fix(audit): correct Bluetooth check on API 33+

test(encounter): add integration test for SMS fallback

refactor(core): extract encryption to shared module

# 6. TESTING STRATEGY

## 6.1 Testing Pyramid

| Layer | Tools | Coverage Target | Scope |
| --- | --- | --- | --- |
| Unit | JUnit 5, MockK, Turbine | 80%+ on :core:domain | Use cases, score calculator, state detection, encryption, mappers. |
| Integration | Robolectric, Room in-memory | All DAOs, all repos | Room queries, repository caching, DataStore, API response parsing. |
| UI | Compose Testing APIs | All screens | Render for each state (loading, empty, populated, error). Actions dispatch. Accessibility. |
| E2E | Maestro | Critical flows | Full encounter flow. Onboarding. Subscription purchase. Physical devices only. |
| Device Compatibility | Firebase Test Lab | Top 5 OEMs | Pixel, Samsung, OnePlus, Xiaomi, Motorola. Encounter mode under battery optimization. |

## 6.2 Critical Test Scenarios

These tests must pass on real devices before any release. Emulators are insufficient for Foreground Service, battery management, and recording validation.

| # | Scenario | Pass Criteria |
| --- | --- | --- |
| T1 | Encounter mode: screen off, 5 min, phone in pocket | Audio intact + playable. GPS trail every 10 sec. SMS delivered. |
| T2 | Samsung: encounter mode with battery saver ON | Recording survives Doze and App Sleeping. No audio gaps. |
| T3 | Xiaomi: encounter mode with MIUI restrictions | Service not killed by auto-start manager. Continuous recording. |
| T4 | Two-party consent state detection | California user sees consent warning. Utah user does not. |
| T5 | Emergency SMS with no cell signal | SMS queues, sends when signal returns. Recording continues regardless. |
| T6 | Encryption: recording file at rest | Raw file not readable without decryption key. Verified with hex editor. |
| T7 | Privacy audit after OS update | Boot receiver fires. Drift detection runs. Notification if settings changed. |
| T8 | Quick Settings tile state sync | Tile active when service running. Inactive when stopped. Survives process death. |
| T9 | Camera conflict (another app using camera) | Video fails gracefully. Audio continues. User notified. No crash. |
| T10 | Memory pressure during recording | Service survives low memory. Partial recording saved if killed. |

# 7. OPEN ENGINEERING CHALLENGES

These are the hardest technical problems in the project. Each requires research, prototyping, or expert review before implementation. They are documented here to ensure visibility and to invite the best thinking from the full team.

| Challenge | Details & Open Questions |
| --- | --- |
| OEM battery management | Samsung, Xiaomi, OnePlus, and Huawei all aggressively kill foreground services. A per-OEM compatibility matrix and workaround strategy is needed (e.g., prompting users to disable battery optimization). Reference: dontkillmyapp.com. This is the #1 reliability risk for encounter mode. |
| Encryption architecture | Current plan: AES-256-GCM via Android Keystore, post-recording. Open questions: (1) Is post-recording encryption fast enough for large video files? (2) Streaming encryption during recording — worth the complexity? (3) Keystore key invalidation on biometric change? (4) Recovery if app is killed mid-encryption? (5) PBKDF2 vs Argon2 for key derivation from vault PIN? |
| Concurrent recording integrity | Audio and video record simultaneously to separate files. Open questions: (1) MediaRecorder instance interference? (2) Error handling if MediaRecorder throws during recording? (3) Audio/video sync for later combination? (4) Single MediaRecorder with A+V vs. two separate instances? |
| GPS accuracy vs battery | FusedLocationProvider at 10-second intervals. Open questions: (1) Actual battery impact during 30-min encounter? (2) HIGH_ACCURACY for initial fix then downgrade? (3) GPS drift handling indoors? (4) Minimum accuracy threshold before flagging unreliable? |
| Two-party consent edge cases | GPS-based state detection. Edge cases: (1) State border with GPS jitter? (2) Recording starts in one-party state, crosses into two-party? (3) GPS unavailable (parking garage)? (4) Location permissions disabled but user wants to record? |
| Zero-knowledge cloud storage | Recordings encrypted client-side before upload. Open questions: (1) Key recovery if vault PIN forgotten? (2) Shamir’s Secret Sharing for emergency recovery? (3) How to verify server never sees plaintext? (4) Legal implications of inability to decrypt on subpoena? |
| Accessibility Service approval | Google Play Store requires justification for Accessibility Service use. Current plan: defer App Vault to v1.1 and launch core product without it. Research needed on current approval rates and policy requirements for app-locking use cases. |
| Privacy score algorithm | Weighted scoring of 10+ settings. Open questions: (1) Weight calibration method — threat modeling? Expert survey? (2) Normalizing binary vs multi-level settings? (3) Per-user risk profile customization? (4) Validating the algorithm is actionable, not a vanity metric? |

# 8. BUILD TIMELINE

| Sprint | Focus | Deliverables |
| --- | --- | --- |
| Week 1–2 | Project Setup + Core | Multi-module structure. Hilt DI. Navigation. Ketsa design system (Ember/Midnight/Bone theme). Room schema. Firebase. CI/CD pipeline. |
| Week 3–4 | Privacy Audit Dashboard | Settings scanner. Privacy score algorithm. Audit UI. Recommendations engine. Manual checklists. |
| Week 5–6 | Onboarding + Legal Content | Setup wizard. Permission flows. Emergency contacts. 5 core legal rights cards. State detection. |
| Week 7–9 | Encounter Protection Mode | Foreground service (audio + GPS). Emergency SMS. Quick Settings tile. Encounter UI. Two-party consent detection. Video as secondary priority. |
| Week 10 | Drift Monitor + Premium | WorkManager drift checks. Boot receiver. Google Play Billing. Subscription paywall. Feature gating. |
| Week 11–12 | Polish + Launch Prep | Bug fixes. Performance optimization. Play Store listing. Privacy policy. Beta testing (50 users). Legal ToS review. |

Post-Launch Roadmap: v1.1 adds App Vault (pending Accessibility Service approval), cloud recording upload, and interactive legal drills. v1.2 begins iOS development with Siri Shortcuts integration. v2.0 introduces enterprise/group accounts and AI-powered legal guidance.

End of Document — Ketsa Code Architecture & Project Plan v1.0 — March 2026